# Jour Fixe
WFP, SS, NJ, kHz, NW
### Atomslab
- Lab operational after holiday break.
- Waldemar did some scans to look for SWAP cooling in dipole trap. Data analysis is ongoing.
- The tender process for Triplet laser is complete. Got two quotations: Toptica and M2. Will go for Toptica due to lower price, and Waldemar will complete the Official process this week.
### ResLab
- Everything in lab turned on except clock laser TA. Everything works well after holidays.
- But unfortunately the H-Maser is broken now (Broke sometime during Aug-October). We need to return it soon to PTB. But our OCXO should be good enough for our requirements as well.
- The PCF incoupling so far has not worked. The incoupling lens is perhaps in wrong position. Nandan will try moving the lens this week for better incoupling.